# Upcoming Features Roadmap

Chat With Docs Image

A practical roadmap for moving the current Streamlit document assistant from a strong MVP to a production-ready platform.

Prepared 03 October 2026

# Roadmap conclusion

The current project already delivers the core document assistant workflow: upload, extract, OCR, index, search, ask, summarize, compare, export, and manage collections. The next stage should focus on reliability, scale, security, and maintainable system boundaries before adding more AI features.

# Priority roadmap

| Phase | Target capability | Why it matters | Priority |
| --- | --- | --- | --- |
| 1 | Production security | Roles, rate limits, stronger account recovery, safer secrets, audit events | Highest |
| 2 | Scalable storage | PostgreSQL metadata, object storage, and a managed or pgvector index | High |
| 3 | Async processing | Background ingestion for large files, progress tracking, retries | High |
| 4 | API and frontend separation | FastAPI services plus React or Next.js for a richer product UI | Medium |
| 5 | Quality and operations | RAG evaluations, observability, feedback, and usage analytics | Medium |
| 6 | Format expansion | HTML, Markdown, legacy Office, email, audio, and video connectors | Medium |

# Phase 1 Production security

## Identity and access

Add roles such as owner, administrator, editor, and viewer.

Add password reset, email verification, session expiry, and optional two-factor authentication.

Add login rate limiting and temporary lockout after repeated failures.

Move identity management to a managed OIDC provider for deployed environments.

## Data protection

Encrypt sensitive configuration and use a deployment secret manager.

Add audit events for login, upload, delete, import, export, and collection changes.

Define retention and deletion policies for uploaded files, chat history, and backups.

# Phase 2 Scalable storage

Recommended target architecture:

| Current MVP | Production direction | Benefit |
| --- | --- | --- |
| JSON files | PostgreSQL | Transactions, indexing, concurrent access |
| Local FAISS | pgvector or managed vector database | Scale, filtering, backups, multi-instance use |
| Local uploaded data | S3-compatible object storage | Durability, lifecycle policies, large-file support |
| Local backup ZIPs | Scheduled encrypted backups | Recovery and disaster protection |

# Phase 3 Background processing

Move expensive work out of the Streamlit request cycle:

Create an ingestion job when the user uploads files.

Store job status as queued, processing, completed, or failed.

Use a worker queue such as Celery or RQ with Redis.

Retry transient OCR, embedding, and provider failures.

Show progress, errors, and a re-run action in the UI.

# Phase 4 API and frontend separation

| Service | Responsibilities |
| --- | --- |
| FastAPI backend | Authentication, collections, uploads, search, chat, exports, jobs |
| React or Next.js frontend | Workspace UI, file manager, search, comparison, chat, settings |
| Worker service | OCR, parsing, chunking, embeddings, indexing, batch comparison |
| PostgreSQL and vector layer | Users, permissions, documents, chunks, metadata, embeddings |

# Phase 5 RAG quality and operations

Create a benchmark set of real questions with expected answers and source chunks.

Measure retrieval recall, citation precision, groundedness, answer relevance, and latency.

Add user feedback such as helpful, not helpful, and incorrect citation.

Track provider errors, token usage, embedding cost, queue time, and storage usage.

Add prompt-injection handling so document text is treated as untrusted content.

# Phase 6 Format and connector expansion

Text and web: Markdown, HTML, XML, JSON, and email files.

Office: legacy DOC, XLS, and PPT files where required.

Media: audio transcription and video transcript extraction.

Connectors: Google Drive, SharePoint, Dropbox, Notion, and email repositories.

# Definition of done for the next release

| Area | Acceptance criteria |
| --- | --- |
| Security | Protected authentication, rate limits, roles, audit events, secrets outside source code |
| Reliability | Queued ingestion, retry handling, graceful provider failures, health checks |
| Scale | External database/storage, documented backup and restore, multi-instance safe |
| Quality | Evaluation dataset, baseline scores, feedback loop, citation verification |
| Delivery | API documentation, deployment checklist, monitoring dashboard, rollback process |

# Recommended implementation order

Complete security hardening and authentication lifecycle.

Introduce PostgreSQL and object storage behind repository interfaces.

Add a background ingestion worker and job-status UI.

Add evaluation and observability before changing the retrieval algorithm.

Expose stable APIs and then build a separate web frontend if product scope requires it.